PROPOSAL

Landscape Design & Installation Proposal

[Your Business Name]

[Street Address · City, State ZIP]  ·  [Phone · Email · Website · License #]

| PREPARED FOR | PROPOSAL DETAILS |
| --- | --- |
| [Client name] · [Company / property] [Address] · [Email · Phone] | Proposal #: [P-2026-001] Date: [MM/DD/YYYY] Valid until: [MM/DD/YYYY] Prepared by: [Name] |

Your goals, our understanding

[Three or four sentences: what the client asked for (shade, privacy, an outdoor dining space, less lawn) and how the concept answers it. Insert plan or sketch on the next page.]

Scope of work

| Phase | Included | Notes |
| --- | --- | --- |
| 1. Site prep | Remove existing beds/lawn edges, rough grade, haul-away | Utilities to be located before dig |
| 2. Hardscape | Paver patio [12×14 ft], 6" compacted base, edge restraint, polymeric sand | Drawing attached |
| 3. Planting | [22] shrubs 3-gal, [60] perennials 1-gal per plant schedule, soil amendment | Plant palette attached |
| 4. Lawn | Remove dead turf, topsoil, sod [350 sq ft] | Irrigation must be operational |
| 5. Irrigation | Drip zone to beds, tie-in to existing controller | Existing system assumed serviceable |
| 6. Mulch & cleanup | Hardwood mulch 3", final grade, debris removal |  |

Not included

Permits (none required at this size), tree removal, fence work, drainage beyond what is listed.

Team, quality and warranty

•  Crew of [3], estimated [6] working days, start within [3] weeks of acceptance

•  Plant warranty: 12 months, one-time replacement, client watering per our schedule

•  Hardscape workmanship warranty: [3] years against settling beyond 1/4 in.

•  Licensed and insured — certificate on request

Pricing

Build the itemized pricing with the QuotApp quote template or the free quote generator and paste the totals here.

| Item | Basis | Price |
| --- | --- | --- |
| Phase 1 — Prep, hardscape, planting, irrigation, mulch | Lump sum | $ |
| Less: design fee credit |  | −$ |
| Phase 2 — Lawn renovation and lighting | Lump sum, valid 12 months | $ |
| OPTION — Cedar privacy screen | Per linear foot | $ |
| OPTION — First-season maintenance | Per visit, bi-weekly Apr–Oct | $ |
|  | Phase 1 total due | $ |

Terms

•  Payment: 40% deposit, 40% at hardscape completion, 20% on final walkthrough

•  Assumptions: no buried utilities or rock in dig areas; irrigation operational; access width ≥ 36 in.

•  Changes: priced in writing before work proceeds

•  Schedule subject to weather and plant availability; prices valid for the current season

Acceptance

By signing below, the client accepts this proposal, its scope, pricing and terms. Work is scheduled on receipt of the signed proposal and the deposit.

Client:  ______________________________   Date: ______________

Printed name:  ________________________

For [Your Business Name]:  ______________________________   Date: ______________

Printed name:  ________________________

What happens next

•  Onboarding call to confirm start date, access and contacts

•  Certificate of insurance and any documents requested delivered before day one

•  First visit / start on [date]; you receive a written summary on completion

Prepared with QuotApp — free quote & proposal templates at quotapp.com