PROPOSAL
Landscape Design & Installation Proposal
[Your Business Name]
[Street Address · City, State ZIP]  ·  [Phone · Email · Website · License #]
	PREPARED FOR
	PROPOSAL DETAILS

	[Client name] · [Company / property]
[Address] · [Email · Phone]
	Proposal #: [P-2026-001]   Date: [MM/DD/YYYY]
Valid until: [MM/DD/YYYY]   Prepared by: [Name]



Your goals, our understanding
[Three or four sentences: what the client asked for (shade, privacy, an outdoor dining space, less lawn) and how the concept answers it. Insert plan or sketch on the next page.]
Scope of work
	Phase
	Included
	Notes

	1. Site prep
	Remove existing beds/lawn edges, rough grade, haul-away
	Utilities to be located before dig

	2. Hardscape
	Paver patio [12×14 ft], 6" compacted base, edge restraint, polymeric sand
	Drawing attached

	3. Planting
	[22] shrubs 3-gal, [60] perennials 1-gal per plant schedule, soil amendment
	Plant palette attached

	4. Lawn
	Remove dead turf, topsoil, sod [350 sq ft]
	Irrigation must be operational

	5. Irrigation
	Drip zone to beds, tie-in to existing controller
	Existing system assumed serviceable

	6. Mulch & cleanup
	Hardwood mulch 3", final grade, debris removal
	



Not included
Permits (none required at this size), tree removal, fence work, drainage beyond what is listed.


Team, quality and warranty
•  Crew of [3], estimated [6] working days, start within [3] weeks of acceptance
•  Plant warranty: 12 months, one-time replacement, client watering per our schedule
•  Hardscape workmanship warranty: [3] years against settling beyond 1/4 in.
•  Licensed and insured — certificate on request
Pricing
Build the itemized pricing with the QuotApp quote template or the free quote generator and paste the totals here.
	Item
	Basis
	Price

	Phase 1 — Prep, hardscape, planting, irrigation, mulch
	Lump sum
	$

	Less: design fee credit
	
	−$

	Phase 2 — Lawn renovation and lighting
	Lump sum, valid 12 months
	$

	OPTION — Cedar privacy screen
	Per linear foot
	$

	OPTION — First-season maintenance
	Per visit, bi-weekly Apr–Oct
	$

	
	Phase 1 total due
	$



Terms
•  Payment: 40% deposit, 40% at hardscape completion, 20% on final walkthrough
•  Assumptions: no buried utilities or rock in dig areas; irrigation operational; access width ≥ 36 in.
•  Changes: priced in writing before work proceeds
•  Schedule subject to weather and plant availability; prices valid for the current season


Acceptance
By signing below, the client accepts this proposal, its scope, pricing and terms. Work is scheduled on receipt of the signed proposal and the deposit.
Client:  ______________________________   Date: ______________
Printed name:  ________________________
For [Your Business Name]:  ______________________________   Date: ______________
Printed name:  ________________________
What happens next
•  Onboarding call to confirm start date, access and contacts
•  Certificate of insurance and any documents requested delivered before day one
•  First visit / start on [date]; you receive a written summary on completion

Prepared with QuotApp — free quote & proposal templates at quotapp.com




